PROJECT PLANING
So we decided on the components we will deliver and the tasks we require to complete our objectives. The next major step is to plan how we will work on this project. We need to break down each task into a series of steps and then aggregate them together. And for each step, we need to answer a number of questions: “Who will work on this task?”, “Estimated start and finish dates for this task?”, “What is needed to complete this task?” and “What are the risks that can ruin the task?”.
Another thing we need to decide is how we will keep track of project progress. One of the most popular choices is a “Gantt chart” – a bar chart that visualizes the plan of the project [1]. There are also many other tools for this task: Kanban boards, Scrum boards, simple timelines, checklists, and flowcharts or more complex methods like PERT charts. They all have their pros and cons, but we decided to settle for the “Gant chart". Its main weak points are: hard to understand when there are many tasks, milestones, dependencies, problems with updates, and problems with cooperative planning [2]. But, because our project is rather simple (not that many tasks, sub-tasks, and milestones) and we are using a software application (better visualization, easy and quick updates, advanced tools for coordination) we can negate the effect of these flaws. This allow us to get the best, what this method has to offer: ordered sequential workflow with a shared understanding of the progress [3].

[ GANT CHART PLACEHOLDER ]

Main objectives explained:

Preparation: Individual research of the requirements and grading rubric (01-04 /06)

Progress check: Weekly Meeting (4.06, 11.06, ...)
Progress check: Midweek Chat Appointment (8.06, 15.06, ...)
(Chander-Paul - 11.06)
Objective 1: Prepare the initial list of deliverable components
Objective 2: The list of sub-tasks required to complete these components in time
Objective 3: Review the initial list, decide on updates or changes
Objective 4: Prepare the final version
(Magomed - 11.06)
Planning 1: Prepare the basic plan of action with placeholder tasks
Planning 2: Update tasks, Identify and explain key components, and set dependencies Planning 3: Set milestones and prepare the list of possible contingencies
Planning 4: Analyze proposed changes in other components, update the schedule
Planning 5: Prepare the final version
(Kathy – 11.06)
Specification 1: Define the main components of the proposed application
Specification 2: More in-depth look and detailed explanation of main components
Specification 3: Analyze the updated components, decide on a change in terms of specification, and check the level of details
Specification 4: Prepare the final version
(Layla – 11.06)
Scope 1: Prepare the list of features, select deliverables, and expunge the rest
Scope 2: Simple reasoning explaining these decisions
Scope 3: In-depth analysis of resources and constraints, additional explanation
Scope 4: Final list of development activities and limitations
(Luis – 11.06)
Req. Elicitation 1: Initial list of stakeholders, their requirements, and involvement
Req. Elicitation 2: Discussion about the stakeholders and requirements
Req. Elicitation 3: Final list of stakeholders, list of requirements, and considerations
Literature/Introduction 1: Small introduction of the research field, several research papers, and literature sources
Literature/Introduction 2: Additional information reviewed, advanced research of the relevant sources, key features highlighted, relevance explained
Literature/Introduction 3: Team Discussion
Literature/Introduction 4: Prepare finalized version of the literature overview
Market Research 1: Identify the market and analyze the competition
Market Research 2: Propose design and explain its relevance for the selected market
Market Research 3: Collect market data, and analyze market based on the collected requirements
Market Research 4: Test our design in terms of sufficiency and appropriateness based on the analysis results
Approach/motivation 1: Analyze different work approaches and techniques with their pros and cons
Approach/motivation 2: Discuss and select one and provide reasoning explaining why selected approaches/techniques are fit for purpose
Approach/motivation 3: Analyze changes in the project from other stages and decide upon the need for the update or change
Approach/motivation 4: Prepare the final version of the report and make it clear, concise and evidence-based
Prototyping 1: A set of simple basic prototypes (sketches, pictures, charts) that show different aspects of the application (interface, functionality, etc)
Prototyping 2: Explanation of the different design decisions with strengths/weaknesses
Prototyping 3: Analysis of the draft prototype, prepare the set of recommendations
Prototyping 4: Updated prototypes that show how the project works
Prototyping 5: Prototypes from different versions with explanations behind the changes
Assumption Testing 1: Prepare the list of assumptions and expectations
Assumption Testing 2: Test them against each other at the start of the project, make the list of recommendations in terms of design decisions
Assumption Testing 3: Implement recommendations and test again at the middle stage
Assumption Testing 4: Test last time before the submission and prepare the final testing report that shows how project evolved
Analysis / Outcomes 1: Critical evaluation of the project's final version, with the list of proposed solutions to address the failures, and strengthen the successes
Analysis / Outcomes 2: Lessons learned, ideas to implement before the final submission
Analysis / Outcomes 3: Detailed explanation with plenty of factual evidence that suggests that the project will be successful

Literature:
1. Ramachandran K K , Karthick K K (2019). Gantt Chart: An Important Tool of Management. International Journal of Innovative Technology and Exploring Engineering, ISSN: 2278-3075, Volume-8 Issue-7C, May 2019 , 140-142.
2. https://www.lucidchart.com/blog/gantt-chart-alternatives
3. Geraldi, J., & Lechler, T. (2012). Gantt Charts revisited: A critical analysis of its roots and implications to the management of projects today. International Journal of Managing Projects in Business, 5(4), 578-594.